## Slide 1
STATUS
LLAMDEX PLAN-1++
Privacy-Bounded Multimodal Injection
Corrected baselines, architecture status, and the next publishable claim
85.2%
DINOv2 probe
corrected DTD baseline
82.0%
CLIP probe
corrected DTD baseline
98.4%
Yes/no task
router-parallel runs
Advisor / research group update April 28, 2026

## Slide 2
MESSAGE
One-slide status message
Architecture direction is intact: private client evidence is injected into a frozen server model through small trainable adapters.
Evaluation is stricter now: DTD and Oxford labels use real dataset ontologies, and CODE=label parsing is fixed.
The baseline story changed: adapted representation baselines are strong and are the correct comparator.
Publishable framing should be privacy-bounded adaptation and grounded behavior, not image-classification SOTA yet.
Claim boundary
Can say: auditable benchmark pipeline and working injection policies.
Cannot say yet: SOTA DTD classification.
Need next: retrain connector under corrected labels.

## Slide 3
PROBLEM
Research question
Can we adapt a frozen multimodal LLM without sending private raw data to the server?
Client
private image local expert evidence bundle
Boundary
compact evidence only manifested contract no raw image upload
Server
frozen backbone connector/router constrained output
Evaluation target: compare injection policies against strong local representation and API baselines.

## Slide 4
ARCHITECTURE
System overview

## Slide 5
ARCHITECTURE
Injection mechanisms

## Slide 6
POLICIES
Policy variants under test
Pre-FFN router
Injects evidence before the feed-forward block.
Can improve task routing and answer selection.
Current runs: slightly higher fine-grained and grounded-generation accuracy.
Post-attn-layers
Injects after attention across layers.
Better for nonempty and faithful rationales.
Current runs: much stronger rationale behavior.
Decision point: answer accuracy and rationale faithfulness are currently optimized by different injection sites.

## Slide 7
EVALUATION
Evaluation protocol now has guardrails
Axis | Current protocol
Fine-grained classification | DTD texture labels; Oxford-IIIT Pet labels
Strict yes/no | Binary visual assertions with constrained decoding
Population estimation | Numeric/relative estimation with MAE
Grounded generation | Answer plus rationale/evidence consistency
New guardrails
Real class-name ontologies.
Robust CODE=label parser.
Raw prediction audit JSONL.
DINOv2 and CLIP probes.
This is the difference between a demo benchmark and a defensible research artifact.

## Slide 8
BASELINE
Baseline audit: why the old result was too low
DTD class names were placeholders, so old zero-shot prompts did not encode the real texture label space.
Some CODE=label responses were parsed by the label text rather than the option code.
Earlier slides mixed current rows with stale artifacts and historical API numbers.
Fresh API rerun is blocked by quota, so API numbers must be labeled historical until rerun.
Publishable correction
Corrected labels.
Parser regression tests.
Auditable raw predictions.
Representation baselines included.

## Slide 9
BASELINES
Corrected DTD baseline snapshot
One-shot semantic-v2 protocol, 128 eval images
Method | Acc. | Macro-F1 | Reading
DINOv2 linear probe | 85.2% | 79.2% | strong local baseline
CLIP linear probe | 82.0% | 77.1% | strong local baseline
Current injection checkpoint | 9.4% | n/a | stale/mismatched row
Caption + LLM | 7.0% | 2.0% | weak for texture taxonomy
LLM only | 3.1% | 0.2% | near random over 47 classes
Frozen VLM prompts | 2-3% | 0-1% | prompting is insufficient
Main reading: the meaningful baseline is adapted visual representation performance, not zero-shot chat prompting.

## Slide 10
TASK MATRIX
Task-matrix connector status
Metric | Pre-FFN | Post-attn | Reading
Fine-grained acc. | 53.9% | 51.2% | pre-FFN slightly higher
Strict yes/no acc. | 98.4% | 98.4% | both strong
Population MAE | 0.0228 | 0.0228 | no separation
Grounded-gen acc. | 55.5% | 53.9% | similar
Rationale nonempty | 6.8% | 72.4% | post-attn much better
Rationale faithful | 5.7% | 29.2% | post-attn much better
Takeaway: injection is useful across the task matrix, but the same site does not optimize classification and rationales.

## Slide 11
CLAIMS
Current claim boundary
Can say now
Privacy-bounded client/server evidence-injection contract is implemented.
Benchmark pipeline now has auditable labels, parsing, and raw predictions.
Pre-FFN and post-attn injection show distinct strengths across task types.
Should not say yet
Not SOTA on DTD classification.
Not apples-to-apples against current API models until quota issue is resolved.
Not final connector result until retrained under corrected semantic labels.

## Slide 12
PLAN
Publishable path
Step | Output needed | Why it matters
Retrain connector | new injection rows | fair comparison to DINOv2/CLIP
Rerun API baseline | current external comparator | avoid stale overclaiming
Add audit appendix | raw predictions + confusion slices | defensible failure analysis
Compare policies | pre-FFN vs post-attn same protocol | supports architecture claim
Freeze manifest | configs, commits, run paths | reproducible report
Target claim: privacy-bounded connector adaptation with grounded output, not universal image-classification SOTA.

## Slide 13
DISCUSSION
Tomorrow's discussion
Is the publishable claim better framed as privacy-bounded adaptation rather than classification SOTA?
Which comparator should be mandatory: DINOv2/CLIP probes, API VLMs, or both?
Should the next connector training optimize classification first, rationale faithfulness first, or a multi-objective mix?
What privacy threat-model detail is needed before writing the paper section?
Artifact anchors
Corrected DTD baseline Task-matrix pre-FFN Task-matrix post-attn API rerun: quota-blocked